**Team 3 project meeting**

Time 28.11.2017 at 10.15

Place classroom 2304

Participations Quirschfeld Gabriel chairman Kolu Teemu

Mikkonen Aatu

Pertti Heikkilä teacher

**1 Status of the project/tasks/solutions**

Gabriel on basic interface implementation, Teemu data fetching initial implementation, and Aatu initial layout implementation.

**2 Next week tasks, targets, actions, and persons in charge**

Gabriel working on showing the fetched data on the table, Teemu working on getting data fetched and parsed, Aatu helping with data fetching and displaying.

**3 Changes and problems**

Cross origin access problem with the server. Tell Lasse to contact server host.

Before data can be displayed it has to be fetched and parsed.

**4 A.O.B**

**5 Next meeting** 5.12.2017

Welcome!

Pertti Heikkilä

Teacher

Attachments

Mailing Team members & as an attachment to Trello!

Pass to -